M1-13: Engineering Decision Log Setup & Initial Decisions

| Decision ID | Context | Constraints | Alternatives | Decision | Rationale | Trade-Offs | Risks | Evidence | Later Consequence |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DEC-001 | FS-001 FS-002 FS-003 Digital platform needs to be accessible to requesters and stakeholders | CON-001 CON-002 CON-004 CON-005 CON-007 | Mobile native app in scope to be developed. WhatsApp, SMS and email service integration into the system. | Deferment of decision to include these features they are labelled as deferred scope. | The constraint of time with regard to size of the scope, resources being under low to no cost, while also choosing a suitable technology platforms to create a quality product. Promotes the decision that these are nice to haves and should be deferred for now. | Project will lack accessibility through various platforms such as mobile. And will have no integration with WhatsApp, SMS and email services. | Risks associated with trying to implement them involve inability to complete project within constraint. | The current scope is sufficient for now and these have been placed under deferred scope as if implemented they may not meet the mentioned constraints. | No major identifiable consequence as current scope meets business need. Also, the ability to implement these later might be lost as they were not considered properly leading to incompatibility with the system. Stakeholders would have possibly enjoyed these add-ons. |
| DEC-002 | Tech stack and architecture decisions for design and implementation | CON-004 CON-007 | No alternatives as due to constraints the decision has to be deferred to M2 | Deferment of decision to M2 | After more research has been done during the process of M2 sufficient information will be available to make a suitable decision. | Loss of time CON-002 as we wait for M2 brief | No major risks possibility of procrastinating the start of M2 could affect the decision and overall project, that can be managed. | CON-007 states that decision should be deferred until sufficient information is available, such as when M2 starts. | No major later consequence other than the possibility of a late decision impacting the time constraint. M2 update: technology stack resolved by DEC-008 / ADR-001; architecture is handled separately. |
| DEC-003 | FS-004 AI request categorisation and prioritisation | CON-001 CON-002 CON-004 CON-005 CON-007 | Include in scope rather than deferred scope. | Label as Deferred scope, decision to implement is left for the future. | Implementation of feature may impact time constraint and scope as working on this may take away from the actual functionality involving business needs. | Project will be done in time but wont have this feature. | No major risks as not including this feature does not impact what the business requires of the digital platform. | Business need, Problem statement. Requirements and current scope. As well as time constraint. | No major later consequence, besides possibly the decision to defer implementing this feature could lead to the inability to include this feature due to compatibility with the system. |
| DEC-004 | Practicing using Github and branch protection and PR during milestone 1 documentation | CON-008 Academic and project governance | Creating milestone 1 as its own document and not using Github features to construct govern and verify documents | Using Github throughout milestone 1 instead of just when coding starts | Constraint in project that documents must be governed and managed through repo | New gained experience that will benefit the team later in the project as team has practiced and now understand how to use all these github functionalities. | No major risk. Helped team learn github. | CON-008 States that documentation must be managed through Github repository. | No major later consequence as learning to use github is needed as github version control and tracking as well as accountability is a requirement. |
| DEC-008 | M2-10 technology stack decision; resolves the technology part of DEC-002. | CON-003 CON-004 CON-007 M2-02 ASRs | React vs plain JS; Supabase vs Node/Express; Figma-first vs design in code. | React/Vite + Supabase/PostgreSQL; Supabase Auth; RBAC/RLS planned; Figma manual design; GitHub Actions CI. Node.js tooling only. | Fits relational data, team capacity and cost, and is supported by M2-13 implementation. | Supabase learning/vendor dependency; auth/live DB/RLS pending; custom backend may be needed later. | R-010 to R-012 | ADR-001; M2-10; M2-13; M2-12 PR #77; M2-11. | Use controlled change and update ADR-001 / Decision Log if the stack materially changes. |