# Phase B

## M1-01: Problem and Business Need

CivicConnect addresses the problems caused by managing community service requests through disconnected channels such as email, telephone calls, WhatsApp, spreadsheets and paper records. This fragmented process can result in requests being duplicated, overlooked, incorrectly assigned or lost. Requesters have limited visibility of their requests, staff struggle to prioritise and coordinate work, and management lacks reliable information for monitoring service performance and accountability (Belgium Campus ITversity, 2026 a).

The organisation therefore needs a controlled digital platform for submitting, managing, monitoring and reporting on service requests. CivicConnect will provide a single, traceable record of each request throughout its lifecycle. Its intended business value is to improve visibility, coordination, accountability and reporting without creating an unsustainable technical, operational or financial burden.

Stakeholder and Business-Value Link

| Stakeholder | Current problem | Intended value |
| --- | --- | --- |
| ST-001: Requesters | Limited confirmation, feedback and visibility of request progress | Clear confirmation, status tracking and meaningful feedback |
| ST-002: Service staff | Difficulty prioritising, assigning and coordinating requests | Better request organisation, ownership and controlled status management |
| ST-003: Management and oversight personnel | Limited reliable information about outstanding and completed work | Consistent information for monitoring, reporting and accountability |
| ST-004: Community-focused organisation | No single controlled record of the service-request lifecycle | A reliable and traceable process that improves overall service management |

## M1-02: Stakeholder Analysis

The stakeholder analysis identifies the people and groups who use, manage, support or are affected by CivicConnect. Their needs and expectations provide the basis for defining the project scope and requirements. The main stakeholder groups were identified from the project scenario and minimum business capabilities in the Master Project Brief (Belgium Campus ITversity, 2026 a).

Stakeholder Register

| ID | Stakeholder | Role and interest | Main needs and expectations | Influence | Interest |
| --- | --- | --- | --- | --- | --- |
| ST-001 | Requesters | Submit service requests and monitor their progress. | A simple submission process, confirmation that requests were received, accurate status updates, meaningful feedback and access to previously submitted requests. | Medium | High |
| ST-002 | Service staff | Receive, manage and resolve service requests. | Complete request information, clear priorities, useful search and filtering, controlled status updates and clear assignment of responsibility. | High | High |
| ST-003 | Management and oversight personnel | Monitor service delivery, outstanding work and staff accountability. | Reliable service information, consistent reporting and visibility of open, overdue, resolved and closed requests. | High | High |
| ST-004 | Community-focused organisation | Owns the platform and is responsible for improving the service-request process. | A reliable, secure and affordable platform that improves coordination and accountability without creating an unsustainable operational or financial burden. | High | High |
| ST-005 | System administrators and IT support | Maintain the platform and support authorised access to its functions. | Secure access control, manageable maintenance, reliable operation and sufficient technical documentation. | High | Medium |

Requesters have high interest because they are directly affected by the submission and tracking process, but they have less authority over organisational decisions. Service staff and management have both high influence and high interest because they use the platform to manage requests and influence how the service process operates. The organisation has high influence because it owns the platform and is responsible for its cost and operation. System administrators have high technical influence, although they may have less interest in the daily service-request process.

Stakeholder Conflicts and Competing Expectations

| Stakeholders involved | Conflict or competing expectation | Effect on the project |
| --- | --- | --- |
| Requesters and service staff | Requesters may want a quick and simple submission process, while staff need enough information to categorise, prioritise and resolve requests correctly. | The submission process should remain easy to use while requiring the information needed to process a request. |
| Requesters and the organisation | Requesters may want complete visibility of request information, but some requests may contain sensitive information. | Access to request information must be restricted so that users only view information they are authorised to access. |
| Management and service staff | Management may require detailed records for reporting and accountability, while staff may find excessive data entry time-consuming. | The system should record important actions and status changes without creating unnecessary administrative work. |
| The organisation and system users | Users may want additional features, while the organisation must work within schedule, cost and team-capacity constraints. | Essential capabilities must be prioritised, while lower-priority features may need to be deferred to keep the project scope manageable. |

Examples of Requirements Derived from Stakeholder Needs

| Requirement ID | Stakeholder source | Identified need | Derived requirement |
| --- | --- | --- | --- |
| FR-001 | ST-001: Requesters | Ability to submit a service request | The system shall allow an authenticated requester to submit a service request with the required information. |
| FR-002 | ST-001: Requesters | Confirmation and visibility of request progress | The system shall provide a unique reference number after submission and allow the requester to view the current status of the request. |
| FR-003 | ST-002: Service staff | Clear assignment of responsibility | The system shall allow authorised staff to assign or accept responsibility for a service request. |
| FR-004 | ST-003: Management and oversight personnel | Visibility of service activity | The system shall allow authorised management users to view open, overdue, resolved and closed requests. |
| NFR-001 | ST-004 and ST-005 | Protection of sensitive information | The system shall restrict access to functions and request information according to the authenticated user’s assigned role. |

These requirement examples establish the connection between stakeholder needs and Phase C. Their identifiers, priority, acceptance criteria and later traceability evidence must remain consistent in the requirements baseline and Requirements Traceability Matrix.

## M1-03: Scope Baseline

The CivicConnect scope baseline defines the capabilities that the team commits to delivering and establishes boundaries to prevent uncontrolled scope growth. It is based on the minimum business capabilities specified in the Master Project Brief and the needs of the stakeholders identified in M1-02. Any change to the approved scope must be assessed, recorded and approved through the project’s change-control process (Belgium Campus ITversity, 2026 a).

In-Scope Capabilities

| Scope ID | In-scope capability | Primary stakeholder |
| --- | --- | --- |
| SC-001 | Allow requesters to submit new service requests with the required information. | ST-001: Requesters |
| SC-002 | Allow requesters to select a request category using controlled category options. | ST-001: Requesters |
| SC-003 | Provide confirmation and a unique reference number when a request is successfully submitted. | ST-001: Requesters |
| SC-004 | Allow requesters to view the current status of their submitted requests. | ST-001: Requesters |
| SC-005 | Allow requesters to view a history of their previously submitted requests. | ST-001: Requesters |
| SC-006 | Provide meaningful feedback when a request is accepted, rejected, updated, resolved or closed. | ST-001: Requesters |
| SC-007 | Allow authorised staff to view service requests relevant to them. | ST-002: Service staff |
| SC-008 | Allow authorised staff to search, filter and sort requests using relevant criteria. | ST-002: Service staff |
| SC-009 | Allow authorised staff to view complete service-request details. | ST-002: Service staff |
| SC-010 | Allow authorised staff to assign or accept responsibility for a request. | ST-002: Service staff |
| SC-011 | Allow authorised staff to update request statuses through controlled status transitions. | ST-002: Service staff |
| SC-012 | Allow authorised staff to record actions, comments and resolution information. | ST-002: Service staff |
| SC-013 | Allow authorised staff to resolve or close service requests. | ST-002: Service staff |
| SC-014 | Allow authorised management users to view open, overdue, resolved and closed requests. | ST-003: Management and oversight personnel |
| SC-015 | Allow authorised management users to view service information according to category, status and other justified measures. | ST-003: Management and oversight personnel |
| SC-016 | Maintain a traceable record of important actions and status changes throughout the lifecycle of a service request. | ST-002, ST-003 and ST-004 |
| SC-017 | Control access to system functions and request information according to the user’s authorised role. | ST-004 and ST-005 |

The feedback included in the current scope may be provided within CivicConnect. Integration with external communication services is not required for the initial project baseline.

System Boundary

CivicConnect will allow users to submit, categorise, assign, track and manage community service requests. It will also allow management to monitor requests and view reports. The system will only manage the request and its information; it will not carry out the actual service or repair. Emergency services, unrelated organisational processes and features deferred to a later stage are outside the current system boundary.

Out-of-Scope Items

| Scope ID | Out-of-scope item | Reason |
| --- | --- | --- |
| OS-001 | Performing the physical maintenance, repair, security or support work described in a request | CivicConnect manages information and the request lifecycle; it does not perform the service itself. |
| OS-002 | Payroll, employee-performance and human-resource management | These activities are unrelated to the service-request problem defined in the project brief. |
| OS-003 | Inventory, procurement and payment processing | The project focuses on submitting, managing, monitoring and reporting on service requests rather than managing organisational finances or purchasing. |
| OS-004 | Replacing emergency-response services | CivicConnect may record security-related concerns, but it is not intended to replace police, medical or other emergency-response channels. |
| OS-005 | Replacing the organisation’s unrelated administrative systems | The project boundary is limited to community service-request management. |

Deferred or Future Scope

| Scope ID | Deferred capability | Reason for deferment |
| --- | --- | --- |
| FS-001 | A separate native Android or iOS application | A native application is not required by the minimum business capabilities and would introduce additional development, compatibility and testing work. |
| FS-002 | WhatsApp, SMS and external email-service integration | These integrations introduce third-party dependencies, operational costs, security concerns and additional testing requirements. |
| FS-003 | Integration with external municipal or organisational systems | The required external systems, interfaces, permissions and compatibility information have not yet been established. |
| FS-004 | Artificial intelligence-based request categorisation or prioritisation | The minimum capability can be met through controlled categories and staff prioritisation. AI would introduce additional accuracy, transparency and verification concerns. |
| FS-005 | Advanced predictive reporting | Milestone 1 requires useful service information, but predictive analysis is not part of the minimum business capabilities. |
| FS-006 | Interactive maps and live location tracking | This would introduce additional data, privacy, interface and integration requirements that are not essential to the core request-management process. |
| FS-007 | Multilingual support | This may improve future accessibility but requires confirmed language needs, translation resources and additional interface and testing work. |

Deliberate Deferment Decision

The team has deliberately deferred a separate native mobile application from the current project scope. The Master Project Brief requires the core service-request capabilities but does not require a native mobile application. Building and testing separate mobile applications would increase the workload for a three-person team and could reduce the time available for completing and verifying the mandatory capabilities. The team will therefore prioritise a complete, controlled and testable core platform. A native mobile application may be reconsidered later if stakeholder evidence shows that it is necessary and the available schedule and resources can support it.

External messaging integrations have also been deferred. CivicConnect will still provide meaningful request feedback within the platform, while WhatsApp, SMS or external email notifications can be considered later after their cost, security, privacy and integration implications have been investigated.

Major Scope Dependencies

The scope depends on the organisation confirming the request categories, request statuses and user roles. It also depends on stakeholders being available to confirm the requirements, staff keeping request information updated and the selected low-cost services supporting the expected number of users and requests. These dependencies are recorded in ASM-002 to ASM-008. If any of them change, the team must check how the scope and related requirements are affected and record the change.

Scope Control

This scope statement forms the proposed M1 baseline. Once it has been reviewed and signed off by the team, items may not be added, removed or changed informally. Any proposed change must identify the affected requirements and consider its effect on schedule, cost, resources, quality, security, risk, testing and later project artefacts, as required by the Milestone 1 scope-control standard (Belgium Campus ITversity, 2026 b).

## M1-09: Project Constraints

Project constraints are conditions that limit or influence how CivicConnect can be planned, developed, tested and operated. These constraints must influence the project’s scope, requirements and later engineering decisions rather than only being listed. The following constraints are based on the Master Project Brief and the Milestone 1 objective (Belgium Campus ITversity, 2026 a) (Belgium Campus ITversity, 2026 b).

Constraint Register

The constraints are grouped into scope, technical, schedule, resource, quality, security and privacy, and academic and project-governance categories.

| ID | Category | Constraint | Engineering implication |
| --- | --- | --- | --- |
| CON-001 | Scope and project | The agreed project scope must be baselined and controlled. Uncontrolled scope growth is not acceptable. | The team must prioritise the minimum business capabilities and avoid adding features without analysing their effect on requirements, schedule, cost, resources, quality, security, testing and risk. Approved scope changes must be recorded and reflected in the affected project artefacts. |
| CON-002 | Schedule | The project must progress through four formal milestones within the SEN381 delivery period. | Work must be planned according to the milestone deadlines, and evidence must be produced progressively. Delays or additional features may reduce the time available for implementation, testing, security review and documentation. |
| CON-003 | Resource | CivicConnect must be completed by a team of exactly three students, and each member must provide evidence of an individual contribution. | The project scope and division of work must remain realistic for three students. Responsibilities should be assigned clearly, while important artefacts must still be understood and reviewed by the entire team. |
| CON-004 | Resource and cost | The team should use free or low-cost development, hosting and supporting services where practical. Limitations and likely costs outside the educational environment must still be identified. | Technology and deployment options must be evaluated according to their free-tier limits, availability and possible future operational costs. A service should not be selected only because it is free if its limitations create unacceptable security, reliability or deployment risks. |
| CON-005 | Quality | Quality expectations must be defined and later demonstrated using measurable evidence. | Phase C must include measurable non-functional requirements and acceptance criteria. Later milestones must provide appropriate testing and quality evidence rather than claiming that the platform is reliable or usable without proof. |
| CON-006 | Security and Privacy | Security and privacy must be considered throughout the project lifecycle and cannot be treated as a final addition. | The team must define security requirements, restrict access according to authorised roles, protect sensitive request information and follow secure repository, development and deployment practices. Security risks and remaining limitations must also be recorded. |
| CON-007 | Technical | No technology stack, architecture or platform is prescribed. Any selection must be justified against the requirements, constraints and actual capability of the team. | The final technology decision must be deferred until suitable alternatives have been investigated. The team must consider security, maintainability, testing support, compatibility, deployment, cost and the learning curve before committing to a stack. |
| CON-008 | Academic and project governance | Project artefacts and changes must be controlled through the team repository using the required issues, branches, meaningful commits, pull requests and reviews. | Team members must create authentic evidence while the work is being completed. Documentation and code cannot simply be uploaded in bulk before the assessment, and changes to baselined artefacts must follow the agreed control process. |

Constraint Interactions, Trade-offs and Ripple Effects

The constraints are connected, meaning that a change in one area may create consequences in several other areas.

| Related constraints | Interaction or trade-off | Possible ripple effect |
| --- | --- | --- |
| Team resources, schedule and scope | A three-person team has limited capacity within the milestone deadlines. | Increasing the scope creates additional requirements, development and testing work. This may delay delivery or reduce the time available for quality and security activities. |
| Cost, technology and schedule | A free service may reduce immediate cost but may have usage, compatibility or deployment limitations. | If the limitations are discovered late, the team may need to change platforms, update technical decisions and repeat implementation or testing work. |
| Security, usability and quality | Strong access controls help protect sensitive information but may make the system more difficult to use if they are poorly designed. | The team must balance secure access with a clear user experience and later test both security behaviour and usability-related requirements. |
| Scope control and traceability | Changing a baselined feature affects more than the scope statement. | The related stakeholder needs, requirements, acceptance criteria, Requirements Traceability Matrix, risks, design, issues and tests may also need to be updated. |
| Schedule and quality | Schedule pressure may encourage the team to reduce testing or documentation. | This could allow defects or security weaknesses to remain undetected and would weaken the evidence required in later milestones. |

Key Constraint Interaction

The most significant current interaction is between team capacity, schedule and scope. CivicConnect must be completed by three students within four formal milestones. If the team adds non-essential features, the amount of requirement, implementation, security and testing work will increase. This could place milestone deadlines and overall system quality at risk. The team has therefore limited the baseline to the required business capabilities and deferred additional features such as native mobile applications, external messaging integrations and artificial intelligence-based request prioritisation.

The technology constraint also creates an important trade-off. Although free or low-cost technologies may reduce immediate project costs, an unfamiliar platform may introduce a learning curve and increase the risk of delays or implementation errors. Technology choices must therefore consider both financial cost and the team’s ability to use, test and maintain the selected solution.

## M1-10: Assumptions

Assumptions are conditions that the team currently believes to be true but has not yet fully confirmed. They differ from constraints because constraints are known limitations, while assumptions still require verification. If an important assumption is incorrect, it may affect the project’s scope, requirements, design, schedule, cost, quality or security. Material assumptions must therefore be monitored and considered in the Risk Register (Belgium Campus ITversity, 2026 a).

The assumptions cover stakeholders, users, technical matters, operations and external services. CivicConnect is not currently expected to depend on external datasets or third-party data feeds because request information will be entered and managed within the system. If an external data source is introduced later, it will need to be validated and assessed through change control.

Assumptions Register

| ID | Assumption | Why it matters | Impact if incorrect | Verification action | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- |
| ASM-001 | Intended users will have access to a suitable device, supported browser and sufficiently reliable internet connection when using CivicConnect. | Users must be able to access the platform to submit or manage requests. | The team may need to reconsider device compatibility, performance requirements, accessibility or possible offline support. | Confirm the expected user environment and later test the platform on representative devices, browsers and network conditions. | Requirements lead | To be verified |
| ASM-002 | The organisation will be able to provide and approve a controlled list of service-request categories. | Requesters must categorise requests, while staff need consistent categories for filtering and reporting. | Incomplete categories could cause requests to be misclassified and make reports unreliable. | Propose an initial category list based on the request types in the brief and obtain approval before implementation. | Stakeholder and scope lead | To be verified |
| ASM-003 | The organisation will be able to define the allowed request statuses and valid transitions between them. | CivicConnect must provide controlled status updates throughout the request lifecycle. | Unclear status rules could result in inconsistent updates, incorrect reporting and requirements that cannot be tested properly. | Develop a proposed request lifecycle and confirm the meaning and order of each status before detailed design. | Requirements lead | To be verified |
| ASM-004 | Requester, staff, management and administrative responsibilities can be separated through clearly defined user roles. | Role definitions are needed to control access to functions and sensitive request information. | Users could receive too much or too little access, creating security, privacy and usability problems. | Define a role-permission matrix and review it against the approved requirements before implementation. | Requirements and security lead | To be verified |
| ASM-005 | Service staff will update request ownership, actions and statuses consistently while processing requests. | Tracking, reporting and accountability depend on staff keeping request information current. | Requesters and management could receive outdated or misleading information even if the software functions correctly. | Define required workflow actions and later verify them through acceptance criteria and user testing. | Stakeholder and requirements lead | To be verified |
| ASM-006 | Suitable stakeholder representatives will be available to clarify needs and review the team’s interpretation of the CivicConnect process. | Stakeholder validation helps confirm that the scope and requirements address the intended problem. | Incorrect interpretations may remain undetected and lead to unsuitable requirements or late changes. | Record unresolved questions and obtain feedback through the lecturer, project representative or approved stakeholder-validation process. | Project team | To be verified |
| ASM-007 | The expected number of users, requests and stored records will remain within the capabilities of the platform and services selected later. | Expected usage affects performance, storage, cost, architecture and deployment decisions. | Higher-than-expected usage could cause poor performance, additional cost or the need to change technology. | Establish reasonable usage estimates and evaluate them when comparing technology and deployment alternatives. | Technology and deployment lead | To be verified |
| ASM-008 | Free or low-cost development and deployment services will remain available and sufficient during the project period. | The project is expected to prefer affordable services, but these services may have usage or feature limitations. | Pricing, availability or free-tier changes could require a new platform decision and cause delays. | Research current service limits before selection and record suitable alternatives. | Technology and deployment lead | To be verified |
| ASM-009 | All three team members will have access to the agreed repository, development tools and compatible working environments. | Controlled collaboration and individual contribution evidence depend on each member being able to use the project tools. | Access or compatibility problems could delay work, reduce contribution evidence or create integration difficulties. | Confirm repository access and tool compatibility for all team members before implementation begins. | GitHub and governance lead | To be verified |

Assumption Analysis and Risk Treatment

The assumptions with the greatest current effect are ASM-004, ASM-005, ASM-006 and ASM-008. Unclear user roles could create unauthorised access, while inconsistent staff updates could prevent CivicConnect from providing reliable tracking and reporting. A lack of stakeholder validation could result in incorrect scope or requirements, and the loss or limitation of a selected low-cost service could affect the schedule and deployment plan.

These assumptions must be considered when Phase D develops the Risk Register. If an assumption is confirmed, its status and supporting evidence should be updated. If an assumption proves incorrect, the team must assess its effect on the scope, requirements, constraints, risks and related engineering decisions instead of silently changing the baseline.

## References

Belgium Campus ITversity, 2026 a. CivicConnect Master Project Brief: Community Service Request Management Platform, Pretoria: Belgium Campus ITversity.

Belgium Campus ITversity, 2026 b. CivicConnect Project Milestone 1: Engineering Foundation and Requirements Baseline, s.l.: Belgium Campus ITversity.