Phase D:

M1-11: Risk Register

Risk Priority Matrix:

Low Priority <= 2

Medium Priority > 2 & <=5

High Priority >5

Probability

Impact

|  | Low | Medium | High |
| --- | --- | --- | --- |
| Low | Low | Low | Medium |
| Medium | Low | Medium | High |
| High | Medium | High | High |

Risk Register:

| Risk ID | Description | Cause | Probability | Impact | Priority | Mitigation | Contingency | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-001 | Teammate unable to work, Max 3-person team constraint CON-003 | Poor Health/Unfortunate Unforeseen Complications | Medium | High | High | Cross training so other teammates can pick up slack. | Unable to add team members to project. Remaining teammates will have to work under increased load to make up for lack of teammate until situation can be rectified. Otherwise, renegotiation with stakeholders about replacement team member under severe complications. | Project Team | Open |
| R-002 | Unrealistic Scope, Scope Constraint and Time Constraint, if CON-001 is not adhered to. | Team may become too ambitious in defining the scope so as to create too much work resulting in the project not being able to be completed in the allocated time | Medium | High | High | Team must agree on scope that meets base stakeholder expectations and requirements. Such as a MVP (Minimal Viable Product) If this is noticed to be achievable during later stages improvement of scope to enhance product with nice to haves can be considered under strict change control processes. | If initial scope is found to be too much change control processes must be followed to reduce scope so that unnecessary items that are not needed for the success of the project can be eliminated. | Stakeholder and Scope Lead | Open |
| R-003 | FS-003 Built system may use technologies that are incompatible with external system making it unable to integrate | Lack of consideration of integration between systems when designing the system and choosing the technologies and architecture to be used. | Low | High | Medium | Team must take into consideration the integration into the full system and make the decisions regarding design based on constraints and requirements and ensure that technologies can work together. | Project system will have to be reworked so that it will be able to integrate however this will impact time constraint heavily as the project will fail to be completed in time resulting in failure. | Stakeholder and Scope Lead. | Open |
| R-004 | ASM-006 Suitable stakeholders may not be frequently available to clarify needs and review the team’s interpretation of the CivicConnect process. | Stakeholder unavailability | Medium | Medium | Medium | Make the interactions with stakeholders meaningful so that information gained is sufficient if it comes down to them being unavailable | Team may need to conduct its own research into the company with lack of stakeholders but may not be as effective as actual stakeholder engagement. | Project Team | Open |
| R-005 | CON-006 ASM-004 Security may be impacted and requester may be able to complete tasks they should not and access information they should not. | Lack of defined user roles and responsibilities. | Low | High | Medium | Proper stakeholder engagement to create well-defined user roles. | Research into similar platforms to identify roles and the responsibilities and access they have. | Requirements and Security Lead. | Open |
| R-006 | SC-002 ASM-002 FR-002 Service request categories may be insufficient or irrelevant resulting in could cause requests to be misclassified and make reports unreliable. | Categories are not well defined and derived from relevant stakeholders. | Low | Medium | Low | Sufficient engagement with stakeholders to derive relevant proper categories. | Research into the types of requests users usually make using old data from CivicConnect if stakeholders aren’t available. To derive proper categories. | Stakeholder and Scope Lead. | Open |
| R-007 | SC-004 ASM-003 FR-003 Request statuses and request lifecycle phases are ill-defined resulting in system creation that may not meet needs or expected workflow. | Request statuses and lifecycle phases are ill-defined. | Low | Medium | Low | Significant engagement with stakeholders to derive well defined request statuses, lifecycle and workflow. | Research and observation of CivicConnect working environment to discover and understand workflows to create a meaningful system in the absence of stakeholder help and engagement. | Requirements Lead | Open |
| R-008 | ASM-001 FS-001 Requester may not have access to a suitable device, supported browser and sufficiently reliable internet connection when using CivicConnect. Please note this is deferred scope and not a priority. | Stakeholders might lack the resources to access platform and team did not cater to this. | Low | Low | Low | When designing and implementing choose relevant tech stacks and architecture so that the app is easily available to most requesters. Possible implementation of offline system in case of some requesters not having the basic resources needed which is unlikely. | Development making the system available offline which is unlikely. | Requirements Lead | Open |
| R-009 | AI-assisted content may contain unverified or incorrect assumptions if not independently checked | Team member negligence is verifying ai generated work. | Low | Medium | Low | Governance through github makes it that work needs to have two reviewers who have to sign off on the merge so this can be detected and rejected by other teammates. | If teammate refuses to fix it other teammates will have to take over work and inform relevant stakeholders so that teammate can be dealt with. | Project Team. | Open |

M1-12: Forward Engineering Considerations Register

| Concern ID | Why-Now | Downstream influence | Missing information | Risk-Of-Ignoring |
| --- | --- | --- | --- | --- |
| FEC-001 | FS-003 Integration with external municipal or organisational systems. Needs to be considered now as the system we make will need to work with these systems. | During M2 we will be designing the system and choosing which technologies we will be using to create the system we need to ensure that these technologies will work well when integrated with the existing systems. | The type of technologies the external system uses interfaces, permissions and compatibility information have not yet been established. | The team could end up building a system that cannot be integrated into the external system as the technologies are incompatible. |
| FEC-002 | ASM-002/SC-002 The organisation will be able to provide and approve a controlled list of service-request categories. Research or further investigation into what these categories are will need to be done. | When designing and implementing and building the system the team will need to know what controlled categories there are so they can be hardcoded for selection | The actual categories that will be available for requesters to choose are unknown for now | Categories will be undefined leading to uninformed decisions of the categories being made that could lead to requests to be misclassified and make reports unreliable. |
| FEC-003 | ASM-003/SC-004 The organisation will be able to define the allowed request statuses and valid transitions between them. Research into how requests are handled and the status phases that they go through may need to be conducted. | When designing and implementing the system there will need to be an understood process flow/lifecycle of requests and how they are resolved and what these statuses are throughout that lifecycle to make the system work meaningfully. | The statuses and flow of the request lifecycle are unknown so statuses at each phase are unknown. | Statuses of phases of the request lifecycle are unknown so the system flow will be unknown. Which will lead to unclear status rules could result in inconsistent updates, incorrect reporting and requirements that cannot be tested properly. |
| FEC-004 | FS-002 The integration of WhatsApp, SMS and external email service. This needs to be considered for scalability purposes so as to make the app more accessible. | Will be evaluated through a future scope change-request if stakeholder evidence justifies revisiting deferred scope in M3. | Whether scope can be completed efficiently enough in the current allocated time to allow for this extra feature to be implemented. | The app not having the integration with WhatsApp, SMS, and email services. |
| FEC-005 | ASM-004 Requester, staff, management and administrative responsibilities can be separated through clearly defined user roles. To understand that more information is needed to define these roles so critical design decisions can be made. | During the design and implementation phases these users’ roles will need to be defined so that we know who can access what information and perform which actions on the digital platform. It is very important for role-based access control and security purposes. | User roles and responsibilities such as what actions they can perform and what they have access to are not defined yet. | The creation of a vulnerable system that lacks security. Ill-defined roles can lead to the wrong stakeholders having access to the wrong things. Or stakeholders not being able to complete certain tasks. |
| FEC-006 | ASM-007 The expected number of users, requests and stored records will remain within the capabilities of the platform and services selected later. This needs to be considered now for scalability purposes as it may influence the selection of the technologies and architecture used. | During the Design and Implementation phase the software/technologies and architecture selected need to take into consideration whether they can handle the number of users, requests and stored records. | How scalable the digital platform will need to be. As there is no information giving insight into the number of users, requests and stored requests there will be and how the system will need to perform under these loads. | The creation of digital platform that cannot scale and handle the load of users, requests and records while maintaining suitable performance. |
| FEC-007 | ASM-008/CON-004 Free or low-cost development and deployment services will remain available and sufficient during the project period. This needs to be considered as the problem may arise that suitable development and deployment software may be unavailable. | Suitable development and deployment software will need to be chosen that fall within this CON-004 constraint. However, this is for future consideration as CON-007 states these decisions are to be deferred to M2 and M3 respectively. | The criteria and research needed to make a data driven decision on the most suitable development and deployment software that meet the free or low-cost and sufficient availability throughout the project criteria. | That the development and deployment will incur cost and the CON-004 will not be met result in partial project failure. |

M1-13: Engineering Decision Log Setup & Initial Decisions

| Decision ID | Context | Constraints | Alternatives | Decision | Rationale | Trade-Offs | Risks | Evidence | Later Consequence |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DEC-001 | FS-001 FS-002 FS-003 Digital platform needs to be accessible to requesters and stakeholders | CON-001 CON-002 CON-004 CON-005 CON-007 | Mobile native app in scope to be developed. WhatsApp, SMS and email service integration into the system. | Deferment of decision to include these features they are labelled as deferred scope. | The constraint of time with regard to size of the scope, resources being under low to no cost, while also choosing a suitable technology platforms to create a quality product. Promotes the decision that these are nice to haves and should be deferred for now. | Project will lack accessibility through various platforms such as mobile. And will have no integration with WhatsApp, SMS and email services. | Risks associated with trying to implement them involve inability to complete project within constraint. | The current scope is sufficient for now and these have been placed under deferred scope as if implemented they may not meet the mentioned constraints. | No major identifiable consequence as current scope meets business need. Also, the ability to implement these later might be lost as they were not considered properly leading to incompatibility with the system. Stakeholders would have possibly enjoyed these add-ons. |
| DEC-002 | Tech stack and architecture decisions for design and implementation | CON-004 CON-007 | No alternatives as due to constraints the decision has to be deferred to M2 | Deferment of decision to M2 | After more research has been done during the process of M2 sufficient information will be available to make a suitable decision. | Loss of time CON-002 as we wait for M2 brief | No major risks possibility of procrastinating the start of M2 could affect the decision and overall project, that can be managed. | CON-007 states that decision should be deferred until sufficient information is available, such as when M2 starts. | No major later consequence other than the possibility of a late decision impacting the time constraint. |
| DEC-003 | FS-004 AI request categorisation and prioritisation | CON-001 CON-002 CON-004 CON-005 CON-007 | Include in scope rather than deferred scope. | Label as Deferred scope, decision to implement is left for the future. | Implementation of feature may impact time constraint and scope as working on this may take away from the actual functionality involving business needs. | Project will be done in time but wont have this feature. | No major risks as not including this feature does not impact what the business requires of the digital platform. | Business need, Problem statement. Requirements and current scope. As well as time constraint. | No major later consequence, besides possibly the decision to defer implementing this feature could lead to the inability to include this feature due to compatibility with the system. |
| DEC-004 | Practicing using Github and branch protection and PR during milestone 1 documentation | CON-008 Academic and project governance | Creating milestone 1 as its own document and not using Github features to construct govern and verify documents | Using Github throughout milestone 1 instead of just when coding starts | Constraint in project that documents must be governed and managed through repo | New gained experience that will benefit the team later in the project as team has practiced and now understand how to use all these github functionalities. | No major risk. Helped team learn github. | CON-008 States that documentation must be managed through Github repository. | No major later consequence as learning to use github is needed as github version control and tracking as well as accountability is a requirement. |