# CivicConnect Prioritisation and Requirements Traceability Matrix

Purpose. This document records the Milestone 1 prioritisation decisions for the CivicConnect requirements baseline and establishes traceability from Phase B sources to requirements and acceptance criteria. It also provides controlled fields for design, test and release links that will be completed in later milestones.

# M1 07 Prioritisation

## Prioritisation Method

The team uses the MoSCoW method because it separates the minimum capabilities needed for a workable CivicConnect release from important improvements that can be scheduled later. Priority describes delivery importance; it does not mean that a lower-priority requirement has no value.

| Priority | Meaning |
| --- | --- |
| Must Have | Essential to the core request lifecycle, legal or security protection, reliable records, or the main business need. |
| Should Have | Important and expected where capacity allows, but the first workable release can operate temporarily without it. |
| Could Have | Useful improvement with a smaller effect on the minimum workable process. |
| Won't Have for now | Excluded or deferred from the current baseline and reconsidered only through change control. |

Baseline rule. Every requirement in the approved baseline is classified as Must, Should or Could. Features already recorded as out of scope or deferred in M1-03 represent the Won't Have for now category and are not repeated as active requirements.

## Functional Requirement Priorities

| ID | Requirement | Priority | Justification |
| --- | --- | --- | --- |
| FR-001 | Submit Service Request | Must | The core process cannot operate without capturing a request and giving it a traceable reference number. |
| FR-002 | Categorise Service Request | Must | Controlled categories are needed to route, prioritise and report on requests consistently. |
| FR-003 | View Request Status | Must | Request visibility directly addresses the uncertainty caused by the current fragmented process. |
| FR-004 | View Request History | Should | History improves traceability, but the first workable release can operate with current-request tracking. |
| FR-005 | Receive In-App Request Notifications | Should | In-app notifications improve communication, but users can still check the status directly. |
| FR-006 | View Assigned Requests | Must | Staff must be able to see relevant work before they can process requests. |
| FR-007 | Search Filter and Sort Requests | Should | It improves staff efficiency but is not essential while the initial request volume is small. |
| FR-008 | View Detailed Request Information | Must | Staff require the recorded details to process a request accurately. |
| FR-009 | Assign Responsibility | Must | Clear ownership prevents requests from being overlooked and supports accountability. |
| FR-010 | Update Request Status | Must | Controlled status updates are necessary to manage and track the request lifecycle. |
| FR-011 | Record Actions and Comments | Must | Actions and notes support coordination, handovers and an auditable lifecycle record. |
| FR-012 | Resolve and Close Requests | Must | The request lifecycle requires a controlled completion and closure step. |
| FR-013 | View Service Activity Dashboard | Could | A dashboard is useful, but management can initially obtain information through monitoring and reports. |
| FR-014 | Monitor Requests | Must | Management must identify open, overdue and completed work to provide oversight. |
| FR-015 | Generate Reports and Statistics | Must | Reporting directly supports the business need for monitoring, accountability and evidence-based decisions. |

## Non Functional Requirement Priorities

| ID | Category | Priority | Justification |
| --- | --- | --- | --- |
| NFR-001 | Performance | Should | Timely actions support usability, but the expected load still requires stakeholder validation. |
| NFR-002 | Security and Access Control | Must | Role-based protection is essential to prevent unauthorised access to functions and information. |
| NFR-003 | Privacy | Must | Personal and sensitive information must be protected throughout the request process. |
| NFR-004 | Data Integrity | Must | Complete and valid records are required for reliable tracking, workflow control and reporting. |
| NFR-005 | Reliability and Recovery | Must | Successfully saved requests must not be silently lost or unintentionally duplicated. |
| NFR-006 | Usability | Should | Clear submission and tracking are important for adoption, while the user validation is still to be completed. |
| NFR-007 | Accessibility | Should | Accessible core functions support inclusive use, but the final checking standard still requires confirmation. |
| NFR-008 | Compatibility | Should | Supported browsers and devices matter, but the approved environment list is not yet confirmed. |
| NFR-009 | Auditability | Must | Lifecycle evidence is necessary for accountability, monitoring and traceability. |
| NFR-010 | Maintainability | Should | A modular documented solution reduces later change effort but does not itself deliver the first request workflow. |
| NFR-011 | Scalability and Capacity | Should | Expected growth must be supported, but usage and record-volume estimates still need confirmation. |
| NFR-012 | Cost | Must | The solution must remain feasible within the approved project budget and service limits. |

## Important Priority Decisions

| Decision | Justification and trade-off |
| --- | --- |
| Core request lifecycle | FR-001, FR-002, FR-003 and FR-006 to FR-012 are Must Have because submission, staff processing, ownership, status control and closure form one dependent end-to-end workflow. Removing one would break or weaken the core process. |
| In-app rather than external notifications | FR-005 is Should Have. It improves feedback, but status information remains available through FR-003. SMS, WhatsApp and external email remain deferred under FS-002 because they add cost, third-party, security and testing dependencies. |
| Management information | FR-014 and FR-015 are Must Have because monitoring and reporting address the organisation's business need. FR-013 is Could Have because a dashboard is a useful presentation layer, but it is not required to produce the underlying information. |
| Protection and trustworthy records | NFR-002 to NFR-005 and NFR-009 are Must Have because insecure, invalid, lost or untraceable records would undermine accountability and stakeholder trust. |
| Quality targets requiring validation | Performance, usability, accessibility, compatibility and capacity are Should Have. They remain important, but their detailed test environments and expected-load values require confirmation before later testing. |
| Cost constraint | NFR-012 is Must Have because the team cannot select a solution that exceeds the approved student-project budget or relies on unsuitable service limits. |

## Priority Control

Priorities must be reviewed when scope, stakeholder needs, constraints, assumptions or available capacity changes. A changed priority must be justified and reflected in the requirements baseline, RTM, project issues, risks and downstream planning. Must Have work is planned first; Should and Could items may be moved only through an explicit team decision rather than being silently omitted.

# M1 08 Requirements Traceability Matrix

The RTM connects each baseline requirement to its originating stakeholder, scope item, constraint or assumption and to its acceptance criterion. Design, test and release references are intentionally reserved for later milestones; TBD is a controlled placeholder, not evidence that those links already exist.

| Source IDs | Req ID | Requirement | Type | Priority | Acceptance ID | Status | Design ref | Test ref | Release ref |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ST-001; SC-001, SC-003 | FR-001 | Submit Service Request | Functional | Must | AC-FR-001 | Baseline v1 | TBD M2 | TBD M3 | TBD M4 |
| ST-001, ST-002; SC-002 | FR-002 | Categorise Service Request | Functional | Must | AC-FR-002 | Baseline v1 | TBD M2 | TBD M3 | TBD M4 |
| ST-001; SC-004 | FR-003 | View Request Status | Functional | Must | AC-FR-003 | Baseline v1 | TBD M2 | TBD M3 | TBD M4 |
| ST-001; SC-005 | FR-004 | View Request History | Functional | Should | AC-FR-004 | Baseline v1 | TBD M2 | TBD M3 | TBD M4 |
| ST-001; SC-006; FS-002 | FR-005 | Receive In-App Request Notifications | Functional | Should | AC-FR-005 | Baseline v1 | TBD M2 | TBD M3 | TBD M4 |
| ST-002; SC-007 | FR-006 | View Assigned Requests | Functional | Must | AC-FR-006 | Baseline v1 | TBD M2 | TBD M3 | TBD M4 |
| ST-002; SC-008 | FR-007 | Search Filter and Sort Requests | Functional | Should | AC-FR-007 | Baseline v1 | TBD M2 | TBD M3 | TBD M4 |
| ST-002; SC-009 | FR-008 | View Detailed Request Information | Functional | Must | AC-FR-008 | Baseline v1 | TBD M2 | TBD M3 | TBD M4 |
| ST-002; SC-010 | FR-009 | Assign Responsibility | Functional | Must | AC-FR-009 | Baseline v1 | TBD M2 | TBD M3 | TBD M4 |
| ST-001, ST-002; SC-004, SC-011, SC-016 | FR-010 | Update Request Status | Functional | Must | AC-FR-010 | Baseline v1 | TBD M2 | TBD M3 | TBD M4 |
| ST-002, ST-003; SC-012, SC-016 | FR-011 | Record Actions and Comments | Functional | Must | AC-FR-011 | Baseline v1 | TBD M2 | TBD M3 | TBD M4 |
| ST-002; SC-013, SC-016 | FR-012 | Resolve and Close Requests | Functional | Must | AC-FR-012 | Baseline v1 | TBD M2 | TBD M3 | TBD M4 |
| ST-003; SC-014, SC-015 | FR-013 | View Service Activity Dashboard | Functional | Could | AC-FR-013 | Baseline v1 | TBD M2 | TBD M3 | TBD M4 |
| ST-003; SC-014 | FR-014 | Monitor Requests | Functional | Must | AC-FR-014 | Baseline v1 | TBD M2 | TBD M3 | TBD M4 |
| ST-003, ST-004; SC-015 | FR-015 | Generate Reports and Statistics | Functional | Must | AC-FR-015 | Baseline v1 | TBD M2 | TBD M3 | TBD M4 |

## Non Functional Requirements Traceability

| Source IDs | Req ID | Requirement | Type | Priority | Acceptance ID | Status | Design ref | Test ref | Release ref |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CON-005; ASM-007 | NFR-001 | Performance | Non-functional | Should | AC-NFR-001 | Baseline v1 | TBD M2 | TBD M3 | TBD M4 |
| ST-004, ST-005; SC-017; CON-006; ASM-004 | NFR-002 | Security and Access Control | Non-functional | Must | AC-NFR-002 | Baseline v1 | TBD M2 | TBD M3 | TBD M4 |
| ST-001, ST-004; SC-017; CON-006; ASM-004 | NFR-003 | Privacy | Non-functional | Must | AC-NFR-003 | Baseline v1 | TBD M2 | TBD M3 | TBD M4 |
| SC-011, SC-016; CON-005; ASM-003, ASM-005 | NFR-004 | Data Integrity | Non-functional | Must | AC-NFR-004 | Baseline v1 | TBD M2 | TBD M3 | TBD M4 |
| ST-004, ST-005; CON-005; ASM-008 | NFR-005 | Reliability and Recovery | Non-functional | Must | AC-NFR-005 | Baseline v1 | TBD M2 | TBD M3 | TBD M4 |
| ST-001; CON-005; ASM-001 | NFR-006 | Usability | Non-functional | Should | AC-NFR-006 | Baseline v1 | TBD M2 | TBD M3 | TBD M4 |
| ST-001; CON-005; ASM-001 | NFR-007 | Accessibility | Non-functional | Should | AC-NFR-007 | Baseline v1 | TBD M2 | TBD M3 | TBD M4 |
| ST-001, ST-005; CON-007; ASM-001 | NFR-008 | Compatibility | Non-functional | Should | AC-NFR-008 | Baseline v1 | TBD M2 | TBD M3 | TBD M4 |
| ST-002, ST-003, ST-004; SC-016; CON-005 | NFR-009 | Auditability | Non-functional | Must | AC-NFR-009 | Baseline v1 | TBD M2 | TBD M3 | TBD M4 |
| ST-005; CON-003, CON-007, CON-008 | NFR-010 | Maintainability | Non-functional | Should | AC-NFR-010 | Baseline v1 | TBD M2 | TBD M3 | TBD M4 |
| ST-004; CON-004, CON-007; ASM-007 | NFR-011 | Scalability and Capacity | Non-functional | Should | AC-NFR-011 | Baseline v1 | TBD M2 | TBD M3 | TBD M4 |
| ST-004; CON-004; ASM-008 | NFR-012 | Cost | Non-functional | Must | AC-NFR-012 | Baseline v1 | TBD M2 | TBD M3 | TBD M4 |

## RTM Maintenance Rules

Keep requirement and acceptance identifiers stable after baselining. Do not reuse a retired identifier.

Update the RTM whenever a source, requirement, priority, acceptance criterion, design element, test or release assignment changes.

Record the actual design references in Milestone 2, test references in Milestone 3 and release references in Milestone 4.

Treat missing or broken links as traceability gaps and resolve them through review and change control.

Maintain this document under version control through the agreed branch and pull-request workflow.