# CivicConnect Project Engineering Document

PED v1.0

| Project | CivicConnect |
| --- | --- |
| Module | SEN381 Software Engineering 381 |
| Document | Project Engineering Document |
| Version | 1.0 |
| Date | ________________ |
| Team Members | ________________ ________________ ________________ |

# 1. Document Control

| Version | Date | Purpose | Approval / Owner |
| --- | --- | --- | --- |
| 1.0 | ________________ | Milestone 1 Project Engineering Document | Project Team |

## Table of Contents

1. Document Control

2. Project Overview

3. Problem and Business Need

4. Stakeholder Analysis

5. Scope Baseline

6. Requirements

7. Acceptance Criteria

8. Constraints

9. Assumptions

10. Requirements Traceability Matrix

11. Risk Register

12. Forward Engineering Considerations

13. Engineering Decision Log

14. Team Working Agreement

15. GitHub Governance

16. AI Usage

17. Initial Deployment and Operations Considerations

18. Baseline Sign-Off

19. References

# 2. Project Overview

A community-focused organisation currently manages service requests through a fragmented combination of email, telephone calls, WhatsApp messages, spreadsheets and paper-based records. Service requests include matters such as facility faults, damaged equipment, security concerns, IT support, maintenance issues, lost property and other operational requests.

The organisation needs a controlled digital platform that provides a reliable, traceable and usable way to submit, manage, monitor and report on service requests. The solution must improve visibility and accountability without creating an unsustainable technical, operational or financial burden.

# 3. Problem and Business Need

CivicConnect addresses the problems caused by managing community service requests through disconnected channels such as email, telephone calls, WhatsApp, spreadsheets and paper records. This fragmented process can result in requests being duplicated, overlooked, incorrectly assigned or lost. Requesters have limited visibility of their requests, staff struggle to prioritise and coordinate work, and management lacks reliable information for monitoring service performance and accountability .

The organisation therefore needs a controlled digital platform for submitting, managing, monitoring and reporting on service requests. CivicConnect will provide a single, traceable record of each request throughout its lifecycle. Its intended business value is to improve visibility, coordination, accountability and reporting without creating an unsustainable technical, operational or financial burden.

## Stakeholder and Business-Value Link

| Stakeholder | Current problem | Intended value |
| --- | --- | --- |
| ST-001: Requesters | Limited confirmation, feedback and visibility of request progress | Clear confirmation, status tracking and meaningful feedback |
| ST-002: Service staff | Difficulty prioritising, assigning and coordinating requests | Better request organisation, ownership and controlled status management |
| ST-003: Management and oversight personnel | Limited reliable information about outstanding and completed work | Consistent information for monitoring, reporting and accountability |
| ST-004: Community-focused organisation | No single controlled record of the service-request lifecycle | A reliable and traceable process that improves overall service management |

# 4. Stakeholder Analysis

The stakeholder analysis identifies the people and groups who use, manage, support or are affected by CivicConnect. Their needs and expectations provide the basis for defining the project scope and requirements. The main stakeholder groups were identified from the project scenario and minimum business capabilities in the Master Project Brief .

## Stakeholder Register

| ID | Stakeholder | Role and interest | Main needs and expectations | Influence | Interest |
| --- | --- | --- | --- | --- | --- |
| ST-001 | Requesters | Submit service requests and monitor their progress. | A simple submission process, confirmation that requests were received, accurate status updates, meaningful feedback and access to previously submitted requests. | Medium | High |
| ST-002 | Service staff | Receive, manage and resolve service requests. | Complete request information, clear priorities, useful search and filtering, controlled status updates and clear assignment of responsibility. | High | High |
| ST-003 | Management and oversight personnel | Monitor service delivery, outstanding work and staff accountability. | Reliable service information, consistent reporting and visibility of open, overdue, resolved and closed requests. | High | High |
| ST-004 | Community-focused organisation | Owns the platform and is responsible for improving the service-request process. | A reliable, secure and affordable platform that improves coordination and accountability without creating an unsustainable operational or financial burden. | High | High |
| ST-005 | System administrators and IT support | Maintain the platform and support authorised access to its functions. | Secure access control, manageable maintenance, reliable operation and sufficient technical documentation. | High | Medium |

Requesters have high interest because they are directly affected by the submission and tracking process, but they have less authority over organisational decisions. Service staff and management have both high influence and high interest because they use the platform to manage requests and influence how the service process operates. The organisation has high influence because it owns the platform and is responsible for its cost and operation. System administrators have high technical influence, although they may have less interest in the daily service-request process.

## Stakeholder Conflicts and Competing Expectations

| Stakeholders involved | Conflict or competing expectation | Effect on the project |
| --- | --- | --- |
| Requesters and service staff | Requesters may want a quick and simple submission process, while staff need enough information to categorise, prioritise and resolve requests correctly. | The submission process should remain easy to use while requiring the information needed to process a request. |
| Requesters and the organisation | Requesters may want complete visibility of request information, but some requests may contain sensitive information. | Access to request information must be restricted so that users only view information they are authorised to access. |
| Management and service staff | Management may require detailed records for reporting and accountability, while staff may find excessive data entry time-consuming. | The system should record important actions and status changes without creating unnecessary administrative work. |
| The organisation and system users | Users may want additional features, while the organisation must work within schedule, cost and team-capacity constraints. | Essential capabilities must be prioritised, while lower-priority features may need to be deferred to keep the project scope manageable. |

## Examples of Requirements Derived from Stakeholder Needs

| Requirement ID | Stakeholder source | Identified need | Derived requirement |
| --- | --- | --- | --- |
| FR-001 | ST-001: Requesters | Ability to submit a service request | The system shall allow an authenticated requester to submit a service request with the required information. |
| FR-002 | ST-001: Requesters | Confirmation and visibility of request progress | The system shall provide a unique reference number after submission and allow the requester to view the current status of the request. |
| FR-003 | ST-002: Service staff | Clear assignment of responsibility | The system shall allow authorised staff to assign or accept responsibility for a service request. |
| FR-004 | ST-003: Management and oversight personnel | Visibility of service activity | The system shall allow authorised management users to view open, overdue, resolved and closed requests. |
| NFR-001 | ST-004 and ST-005 | Protection of sensitive information | The system shall restrict access to functions and request information according to the authenticated user’s assigned role. |

These requirement examples establish the connection between stakeholder needs and Phase C. Their identifiers, priority, acceptance criteria and later traceability evidence must remain consistent in the requirements baseline and Requirements Traceability Matrix.

# 5. Scope Baseline

The CivicConnect scope baseline defines the capabilities that the team commits to delivering and establishes boundaries to prevent uncontrolled scope growth. It is based on the minimum business capabilities specified in the Master Project Brief and the needs of the stakeholders identified in M1-02. Any change to the approved scope must be assessed, recorded and approved through the project’s change-control process .

In-Scope Capabilities

| Scope ID | In-scope capability | Primary stakeholder |
| --- | --- | --- |
| SC-001 | Allow requesters to submit new service requests with the required information. | ST-001: Requesters |
| SC-002 | Allow requesters to select a request category using controlled category options. | ST-001: Requesters |
| SC-003 | Provide confirmation and a unique reference number when a request is successfully submitted. | ST-001: Requesters |
| SC-004 | Allow requesters to view the current status of their submitted requests. | ST-001: Requesters |
| SC-005 | Allow requesters to view a history of their previously submitted requests. | ST-001: Requesters |
| SC-006 | Provide meaningful feedback when a request is accepted, rejected, updated, resolved or closed. | ST-001: Requesters |
| SC-007 | Allow authorised staff to view service requests relevant to them. | ST-002: Service staff |
| SC-008 | Allow authorised staff to search, filter and sort requests using relevant criteria. | ST-002: Service staff |
| SC-009 | Allow authorised staff to view complete service-request details. | ST-002: Service staff |
| SC-010 | Allow authorised staff to assign or accept responsibility for a request. | ST-002: Service staff |
| SC-011 | Allow authorised staff to update request statuses through controlled status transitions. | ST-002: Service staff |
| SC-012 | Allow authorised staff to record actions, comments and resolution information. | ST-002: Service staff |
| SC-013 | Allow authorised staff to resolve or close service requests. | ST-002: Service staff |
| SC-014 | Allow authorised management users to view open, overdue, resolved and closed requests. | ST-003: Management and oversight personnel |
| SC-015 | Allow authorised management users to view service information according to category, status and other justified measures. | ST-003: Management and oversight personnel |
| SC-016 | Maintain a traceable record of important actions and status changes throughout the lifecycle of a service request. | ST-002, ST-003 and ST-004 |
| SC-017 | Control access to system functions and request information according to the user’s authorised role. | ST-004 and ST-005 |

The feedback included in the current scope may be provided within CivicConnect. Integration with external communication services is not required for the initial project baseline.

## System Boundary

CivicConnect will allow users to submit, categorise, assign, track and manage community service requests. It will also allow management to monitor requests and view reports. The system will only manage the request and its information; it will not carry out the actual service or repair. Emergency services, unrelated organisational processes and features deferred to a later stage are outside the current system boundary.

Out-of-Scope Items

| Scope ID | Out-of-scope item | Reason |
| --- | --- | --- |
| OS-001 | Performing the physical maintenance, repair, security or support work described in a request | CivicConnect manages information and the request lifecycle; it does not perform the service itself. |
| OS-002 | Payroll, employee-performance and human-resource management | These activities are unrelated to the service-request problem defined in the project brief. |
| OS-003 | Inventory, procurement and payment processing | The project focuses on submitting, managing, monitoring and reporting on service requests rather than managing organisational finances or purchasing. |
| OS-004 | Replacing emergency-response services | CivicConnect may record security-related concerns, but it is not intended to replace police, medical or other emergency-response channels. |
| OS-005 | Replacing the organisation’s unrelated administrative systems | The project boundary is limited to community service-request management. |

Deferred or Future Scope

| Scope ID | Deferred capability | Reason for deferment |
| --- | --- | --- |
| FS-001 | A separate native Android or iOS application | A native application is not required by the minimum business capabilities and would introduce additional development, compatibility and testing work. |
| FS-002 | WhatsApp, SMS and external email-service integration | These integrations introduce third-party dependencies, operational costs, security concerns and additional testing requirements. |
| FS-003 | Integration with external municipal or organisational systems | The required external systems, interfaces, permissions and compatibility information have not yet been established. |
| FS-004 | Artificial intelligence-based request categorisation or prioritisation | The minimum capability can be met through controlled categories and staff prioritisation. AI would introduce additional accuracy, transparency and verification concerns. |
| FS-005 | Advanced predictive reporting | Milestone 1 requires useful service information, but predictive analysis is not part of the minimum business capabilities. |
| FS-006 | Interactive maps and live location tracking | This would introduce additional data, privacy, interface and integration requirements that are not essential to the core request-management process. |
| FS-007 | Multilingual support | This may improve future accessibility but requires confirmed language needs, translation resources and additional interface and testing work. |

Deliberate Deferment Decision

The team has deliberately deferred a separate native mobile application from the current project scope. The Master Project Brief requires the core service-request capabilities but does not require a native mobile application. Building and testing separate mobile applications would increase the workload for a three-person team and could reduce the time available for completing and verifying the mandatory capabilities. The team will therefore prioritise a complete, controlled and testable core platform. A native mobile application may be reconsidered later if stakeholder evidence shows that it is necessary and the available schedule and resources can support it.

External messaging integrations have also been deferred. CivicConnect will still provide meaningful request feedback within the platform, while WhatsApp, SMS or external email notifications can be considered later after their cost, security, privacy and integration implications have been investigated.

## Major Scope Dependencies

The scope depends on the organisation confirming the request categories, request statuses and user roles. It also depends on stakeholders being available to confirm the requirements, staff keeping request information updated and the selected low-cost services supporting the expected number of users and requests. These dependencies are recorded in ASM-002 to ASM-008. If any of them change, the team must check how the scope and related requirements are affected and record the change.

## Scope Control

This scope statement forms the proposed M1 baseline. Once it has been reviewed and signed off by the team, items may not be added, removed or changed informally. Any proposed change must identify the affected requirements and consider its effect on schedule, cost, resources, quality, security, risk, testing and later project artefacts, as required by the Milestone 1 scope-control standard .

# 6. Requirements

## Review Status

| Section | Current status | Next action |
| --- | --- | --- |
| Functional requirements | Based on the requirements received from the team, with the confirmed reference number and in-app notification clarifications included. | Confirm wording, categories, roles, and workflow states. |
| Non-functional requirements | Draft targets written without selecting a technology stack. | Confirm measurable targets and constraints. |
| Acceptance criteria | Draft criteria linked to every FR and NFR. | Review each criterion for correctness and testability. |

## Functional Requirements

The following requirements describe what CivicConnect must do. The IDs should remain stable once the team approves the baseline.

| ID and title | Functional requirement | Business requirement/need addressed |
| --- | --- | --- |
| FR-001 Submit Service Request | The system shall allow a requester to submit a new service request by providing the required information. After successful submission, the system shall generate and display a unique reference number. | Creates one controlled method for recording requests, reduces lost requests and gives each request a traceable identifier |
| FR-002 Categorise Service Request | The system shall allow requesters to select a request category from a predefined list. | Supports correct routing, prioritisation and reporting. |
| FR-003 View Request Status | The system shall allow requesters to view the current status of their submitted requests. | Improves transparency and reduces uncertainty about progress. |
| FR-004 View Request History | The system shall allow requesters to view their previously submitted requests. | Provides a traceable history and supports accountability. |
| FR-005 Receive In-App Request Notifications | The system shall provide notifications within CivicConnect when a request is accepted, rejected, updated, resolved or closed. | Keeps users informed without relying on the deferred SMS, WhatsApp or email integrations. |
| FR-006 View Assigned Requests | The system shall allow authorised staff to view requests relevant to their role or assigned responsibilities. | Improves coordination and supports role-based responsibility. |
| FR-007 Search Filter and Sort Requests | The system shall allow authorised staff to search, filter and sort service requests. | Helps staff organise workloads and find urgent or overdue requests. |
| FR-008 View Detailed Request Information | The system shall allow authorised staff to view the complete recorded details of a selected request. | Supports informed decisions and reduces errors caused by missing information. |
| FR-009 Assign Responsibility | The system shall allow authorised staff or supervisors to assign requests to authorised personnel. | Clarifies ownership and improves accountability. |
| FR-010 Update Request Status | The sys tem shall allow authorised staff to update a request through the approved workflow stages. | Provides visibility of progress and creates a lifecycle record. |
| FR-011 Record Actions and Comments | The system shall allow authorised staff to record comments, actions taken and progress notes against a request. | Supports teamwork, handovers and an auditable history. |
| FR-012 Resolve and Close Requests | The system shall allow authorised staff to mark completed requests as resolved and close them according to the approved workflow. | Supports accurate completion tracking and reporting. |
| FR-013 View Service Activity Dashboard | The system shall provide management users with a dashboard showing service activity information. | Supports oversight and decision-making. |
| FR-014 Monitor Requests | The system shall allow management users to monitor open, overdue, resolved and closed requests. | Helps identify bottlenecks and supports performance management. |
| FR-015 Generate Reports and Statistics | The system shall provide reports and statistics based on request category, status, resolution rate and workload. | Supports reporting, analysis and evidence-based decisions. |

## Non Functional Requirements

| ID and category | non-functional requirement | Business requirement/need addressed |
| --- | --- | --- |
| NFR-001 Performance | Under the agreed expected load, the main user actions should complete within three seconds for at least 95% of requests. | Supports timely service delivery by reducing delays when users submit requests or staff access request information. |
| NFR-002 Security and access control | CivicConnect shall restrict functions and request information according to approved user roles and permissions | Protects accountability and appropriate access by ensuring users can only perform functions and view request information relevant to their role. |
| NFR-003 Privacy | CivicConnect shall collect only information needed to manage service requests and shall prevent unauthorised access to personal or sensitive information. | Protects requester information by limiting collection and access to information necessary for managing service requests. |
| NFR-004 Data integrity | CivicConnect shall preserve valid request data and prevent invalid status changes or incomplete required records. | Supports accurate service management and reporting by ensuring request records remain complete and valid throughout their lifecycle. |
| NFR-005 Reliability and recovery | CivicConnect shall not lose a successfully saved request when a user refreshes the page or signs in again, and recoverable failures shall show a clear message. | Maintains continuity of service and trust by preventing loss of successfully submitted requests and providing clear feedback when recoverable failures occur. |
| NFR-006 Usability | A first-time user shall be able to submit and track a request using clear labels, instructions, and feedback without specialist training. | Makes CivicConnect practical for the intended community by allowing first-time users to submit and track requests without specialist training. |
| NFR-007 Accessibility | Core request submission and tracking functions shall support keyboard navigation, labelled controls and readable colour contrast. | Ensures the service can be used by users with different accessibility needs, supporting inclusive access to core request submission and tracking. |
| NFR-008 Compatibility | CivicConnect shall work on the browsers and device sizes approved for the intended users. | Ensures users can access CivicConnect through the approved devices and browsers used to interact with the service. |
| NFR-009 Auditability | CivicConnect shall record important request-lifecycle changes, including the action, date and responsible user where applicable. | Supports accountability and transparency by retaining evidence of important request-lifecycle actions and who performed them. |
| NFR-010 Maintainability | The solution shall use a documented, modular structure so that authorised team members can test and change one area without unnecessary changes to unrelated areas. | Supports sustainable project delivery and future change by keeping the solution understandable, structured and maintainable by authorised team members. |
| NFR-011 Scalability and capacity | The selected solution shall support the agreed expected number of users, requests and stored records without redesigning the core request process. | Ensures CivicConnect can continue supporting the expected level of service demand as the number of users, requests and stored records increases. |
| NFR-012 Cost | Development and deployment shall remain within the approved project budget, with free or low-cost service limits checked before selection. | Keeps the solution financially feasible within the student-project constraints and avoids selecting services whose usage costs could make the solution impractical. |

M1-07: Requirements Prioritisation

1. Prioritisation Method

The MoSCoW method was used to prioritise the CivicConnect requirements.

2. Priority Categories

| Priority | Meaning |
| --- | --- |
| Must Have | Essential for the system to meet its main purpose or operate safely and correctly |
| Should Have | Important but not essential for the first usable version |
| Could Have | Desirable and valuable but can be postponed without preventing the system from operating |
| Won’t Have for now | Excluded from the current release but may be reconsidered later |

3. Functional Requirements Prioritisation

| Requirement ID | Requirement Summary | Priority | Justification |
| --- | --- | --- | --- |
| FR-001 | Submit Service Request | Must | The platform cannot operate without capturing requests and providing a unique reference number. |
| FR-002 | Categorise Service Request | Must | Categories are needed to organise and route requests correctly |
| FR-003 | View Request Status | Must | Request visibility is one of the main problems CivicConnect must solve. |
| FR-004 | View Request History | Should | It improves traceability, but the core request process can initially operate without a complete history view. |
| FR-005 | Receive Request Notifications | Should | In-platform notifications improve communication, but users can still check their request status directly. |
| FR-006 | View Assigned Requests | Must | Staff need access to relevant requests before they can process them. |
| FR-007 | Search, Filter and Sort Requests | Should | It improves staff efficiency but is not essential for processing a small initial number of requests. |
| FR-008 | View Detailed Request Information | Must | Staff need complete information to process requests correctly. |
| FR-009 | Assign Responsibility | Must | Clear ownership is required for accountability and prevents requests from being overlooked. |
| FR-010 | Update Request Status | Must | Status updates are required to track each request through its lifecycle. |
| FR-011 | Record Actions and Comments | Must | Actions and notes create the traceable record needed for coordination and accountability. |
| FR-012 | Resolve and Close Requests | Must | The request lifecycle must include a controlled way to record completion. |
| FR-013 | View Service Activity Dashboard | Could | A dashboard is useful, but management can initially access the underlying information through monitoring and reports. |
| FR-014 | Monitor Open and Overdue Requests | Must | Management needs to identify outstanding work and service-delivery problems. |
| FR-015 | Generate Reporting and Analysis Information | Must | Reporting supports the stated business need for monitoring and accountability. |

No baseline functional requirement was classified as Won’t-have because every listed requirement supports the approved CivicConnect scope. Features already excluded or deferred, including external messaging integrations, a native mobile application and AI-based prioritisation, are recorded separately in the Phase B scope baseline.

4. Non-Functional Requirements Prioritisation

| Requirement ID | Requirement Summary | Priority | Justification |
| --- | --- | --- | --- |
| Pending | M1-05 Non-Functional Requirements | Not yet assigned | To be completed after the non-functional requirements have been finalised and reviewed. |

5. Important Prioritisation Decisions

The most important prioritisation decisions were based on whether a requirement is needed to complete and control the core service-request lifecycle.

FR-001, FR-002, FR-003 and FR-006 to FR-012 were classified as Must Have because they allow a request to be submitted, organised, assigned, processed, tracked and closed. Without these capabilities, CivicConnect would not provide a complete and traceable request-management process.

FR-014 and FR-015 were also classified as Must Have because monitoring and reporting directly support the business need for visibility and accountability.

FR-004, FR-005 and FR-007 were classified as Should Have because they improve transparency and staff efficiency, but the first workable version can still process requests without them. FR-013 was classified as Could Have because the dashboard presents information that can initially be obtained through the monitoring and reporting functions.

# 7. Acceptance Criteria

Each criterion is linked to one functional requirement and states an observable result that can later support testing and traceability.

| Acceptance ID | Requirement | Acceptance criterion |
| --- | --- | --- |
| AC-FR-001 | FR-001 | Given a requester has entered all required information, when the request is submitted successfully, then it is saved, and a unique reference number is displayed. |
| AC-FR-002 | FR-002 | Given the approved category list is available, when a requester creates a request, then one category can be selected and saved with the request. |
| AC-FR-003 | FR-003 | Given a requester has submitted a request, when they open it, then its current approved status is displayed. |
| AC-FR-004 | FR-004 | Given a requester has previous requests, when they open their history, then those requests and their reference numbers are shown. |
| AC-FR-005 | FR-005 | Given a tracked request changes to an approved notification-triggering state, when the update is saved, then the relevant user can see an in-app notification. |
| AC-FR-006 | FR-006 | Given an authorised staff member signs in, when they open their work list, then only requests available to their role or assignment are shown. |
| AC-FR-007 | FR-007 | Given requests exist, when authorised staff apply a search term, filter or sort order, then the displayed results match the chosen condition. |
| AC-FR-008 | FR-008 | Given authorised staff select a request, when its details are opened, then all information recorded for that request is displayed. |
| AC-FR-009 | FR-009 | Given an unassigned or reassignable request exists, when an authorised user selects eligible personnel and confirms, then the responsible person is recorded. |
| AC-FR-010 | FR-010 | Given a request is in a valid current state, when authorised staff select an allowed next status, then the new status and update time are recorded. |
| AC-FR-011 | FR-011 | Given authorised staff are viewing a request, when they save a comment, action or progress note, then it appears in the request history with the responsible user and time. |
| AC-FR-012 | FR-012 | Given the approved completion conditions are met, when authorised staff resolve or close the request, then its final state and completion information are recorded. |
| AC-FR-013 | FR-013 | Given service-request data exists, when a management user opens the dashboard, then the agreed activity measures are displayed using current stored data. |
| AC-FR-014 | FR-014 | Given requests have different statuses and due conditions, when a management user selects a monitoring view, then open, overdue, resolved and closed requests can be identified. |
| AC-FR-015 | FR-015 | Given service-request data exists, when a management user requests a report, then statistics are calculated using the selected category, status, resolution-rate or workload information. |

Alignment note: Acceptance criteria apply to both functional and non-functional requirements. The criteria below therefore provide observable/testable evidence for each NFR, just as the functional acceptance criteria do for each FR.

Non-Functional Acceptance Criteria

These criteria provide an initial way to verify the non-functional requirements. Criteria containing an agreed or approved value must be updated after the team confirms that value.

| Acceptance ID | Requirement | Acceptance criterion |
| --- | --- | --- |
| AC-NFR-001 | NFR-001 | A performance test under the agreed expected load shows that at least 95% of the selected main actions complete within three seconds. |
| AC-NFR-002 | NFR-002 | Role-based access tests confirm that every tested role can access its permitted functions and cannot access restricted functions or information. |
| AC-NFR-003 | NFR-003 | A review of forms, permissions and stored fields confirms that only approved information is collected and unauthorised roles cannot view protected information. |
| AC-NFR-004 | NFR-004 | Validation tests reject incomplete required records and status changes that are not allowed by the approved workflow. |
| AC-NFR-005 | NFR-005 | A successfully saved request remains available after refresh and a simulated recoverable failure gives the user a clear message without creating an unintended duplicate. |
| AC-NFR-006 | NFR-006 | Representative first-time users can complete the agreed submission and tracking walkthrough, and any blocking usability problems are recorded and corrected or accepted. |
| AC-NFR-007 | NFR-007 | The agreed core screens can be operated by keyboard, controls have understandable labels and the selected contrast check passes. |
| AC-NFR-008 | NFR-008 | The agreed core workflows pass on every browser and screen size listed in the approved compatibility list. |
| AC-NFR-009 | NFR-009 | Tests confirm that each approved lifecycle action records the action, date and responsible user where applicable. |
| AC-NFR-010 | NFR-010 | The project structure and developer documentation are reviewed against the team standards, and automated checks pass for the changed area. |
| AC-NFR-011 | NFR-011 | A capacity test using the agreed volume estimates completes without loss of core functionality or failure of the request process. |

Requirements Prioritisation and Traceability Matrix

This document is currently based on the draft functional requirements. It will be updated once the non-functional requirements and acceptance criteria have been completed and reviewed.

# 8. Constraints

Project constraints are conditions that limit or influence how CivicConnect can be planned, developed, tested and operated. These constraints must influence the project’s scope, requirements and later engineering decisions rather than only being listed. The following constraints are based on the Master Project Brief and the Milestone 1 objective .

## Constraint Register

The constraints are grouped into scope, technical, schedule, resource, quality, security and privacy, and academic and project-governance categories.

| ID | Category | Constraint | Engineering implication |
| --- | --- | --- | --- |
| CON-001 | Scope and project | The agreed project scope must be baselined and controlled. Uncontrolled scope growth is not acceptable. | The team must prioritise the minimum business capabilities and avoid adding features without analysing their effect on requirements, schedule, cost, resources, quality, security, testing and risk. Approved scope changes must be recorded and reflected in the affected project artefacts. |
| CON-002 | Schedule | The project must progress through four formal milestones within the SEN381 delivery period. | Work must be planned according to the milestone deadlines, and evidence must be produced progressively. Delays or additional features may reduce the time available for implementation, testing, security review and documentation. |
| CON-003 | Resource | CivicConnect must be completed by a team of exactly three students, and each member must provide evidence of an individual contribution. | The project scope and division of work must remain realistic for three students. Responsibilities should be assigned clearly, while important artefacts must still be understood and reviewed by the entire team. |
| CON-004 | Resource and cost | The team should use free or low-cost development, hosting and supporting services where practical. Limitations and likely costs outside the educational environment must still be identified. | Technology and deployment options must be evaluated according to their free-tier limits, availability and possible future operational costs. A service should not be selected only because it is free if its limitations create unacceptable security, reliability or deployment risks. |
| CON-005 | Quality | Quality expectations must be defined and later demonstrated using measurable evidence. | Phase C must include measurable non-functional requirements and acceptance criteria. Later milestones must provide appropriate testing and quality evidence rather than claiming that the platform is reliable or usable without proof. |
| CON-006 | Security and Privacy | Security and privacy must be considered throughout the project lifecycle and cannot be treated as a final addition. | The team must define security requirements, restrict access according to authorised roles, protect sensitive request information and follow secure repository, development and deployment practices. Security risks and remaining limitations must also be recorded. |
| CON-007 | Technical | No technology stack, architecture or platform is prescribed. Any selection must be justified against the requirements, constraints and actual capability of the team. | The final technology decision must be deferred until suitable alternatives have been investigated. The team must consider security, maintainability, testing support, compatibility, deployment, cost and the learning curve before committing to a stack. |
| CON-008 | Academic and project governance | Project artefacts and changes must be controlled through the team repository using the required issues, branches, meaningful commits, pull requests and reviews. | Team members must create authentic evidence while the work is being completed. Documentation and code cannot simply be uploaded in bulk before the assessment, and changes to baselined artefacts must follow the agreed control process. |

## Constraint Interactions, Trade-offs and Ripple Effects

The constraints are connected, meaning that a change in one area may create consequences in several other areas.

| Related constraints | Interaction or trade-off | Possible ripple effect |
| --- | --- | --- |
| Team resources, schedule and scope | A three-person team has limited capacity within the milestone deadlines. | Increasing the scope creates additional requirements, development and testing work. This may delay delivery or reduce the time available for quality and security activities. |
| Cost, technology and schedule | A free service may reduce immediate cost but may have usage, compatibility or deployment limitations. | If the limitations are discovered late, the team may need to change platforms, update technical decisions and repeat implementation or testing work. |
| Security, usability and quality | Strong access controls help protect sensitive information but may make the system more difficult to use if they are poorly designed. | The team must balance secure access with a clear user experience and later test both security behaviour and usability-related requirements. |
| Scope control and traceability | Changing a baselined feature affects more than the scope statement. | The related stakeholder needs, requirements, acceptance criteria, Requirements Traceability Matrix, risks, design, issues and tests may also need to be updated. |
| Schedule and quality | Schedule pressure may encourage the team to reduce testing or documentation. | This could allow defects or security weaknesses to remain undetected and would weaken the evidence required in later milestones. |

## Key Constraint Interaction

The most significant current interaction is between team capacity, schedule and scope. CivicConnect must be completed by three students within four formal milestones. If the team adds non-essential features, the amount of requirement, implementation, security and testing work will increase. This could place milestone deadlines and overall system quality at risk. The team has therefore limited the baseline to the required business capabilities and deferred additional features such as native mobile applications, external messaging integrations and artificial intelligence-based request prioritisation.

The technology constraint also creates an important trade-off. Although free or low-cost technologies may reduce immediate project costs, an unfamiliar platform may introduce a learning curve and increase the risk of delays or implementation errors. Technology choices must therefore consider both financial cost and the team’s ability to use, test and maintain the selected solution.

# 9. Assumptions

Assumptions are conditions that the team currently believes to be true but has not yet fully confirmed. They differ from constraints because constraints are known limitations, while assumptions still require verification. If an important assumption is incorrect, it may affect the project’s scope, requirements, design, schedule, cost, quality or security. Material assumptions must therefore be monitored and considered in the Risk Register .

The assumptions cover stakeholders, users, technical matters, operations and external services. CivicConnect is not currently expected to depend on external datasets or third-party data feeds because request information will be entered and managed within the system. If an external data source is introduced later, it will need to be validated and assessed through change control.

## Assumptions Register

| ID | Assumption | Why it matters | Impact if incorrect | Verification action | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- |
| ASM-001 | Intended users will have access to a suitable device, supported browser and sufficiently reliable internet connection when using CivicConnect. | Users must be able to access the platform to submit or manage requests. | The team may need to reconsider device compatibility, performance requirements, accessibility or possible offline support. | Confirm the expected user environment and later test the platform on representative devices, browsers and network conditions. | Requirements lead | To be verified |
| ASM-002 | The organisation will be able to provide and approve a controlled list of service-request categories. | Requesters must categorise requests, while staff need consistent categories for filtering and reporting. | Incomplete categories could cause requests to be misclassified and make reports unreliable. | Propose an initial category list based on the request types in the brief and obtain approval before implementation. | Stakeholder and scope lead | To be verified |
| ASM-003 | The organisation will be able to define the allowed request statuses and valid transitions between them. | CivicConnect must provide controlled status updates throughout the request lifecycle. | Unclear status rules could result in inconsistent updates, incorrect reporting and requirements that cannot be tested properly. | Develop a proposed request lifecycle and confirm the meaning and order of each status before detailed design. | Requirements lead | To be verified |
| ASM-004 | Requester, staff, management and administrative responsibilities can be separated through clearly defined user roles. | Role definitions are needed to control access to functions and sensitive request information. | Users could receive too much or too little access, creating security, privacy and usability problems. | Define a role-permission matrix and review it against the approved requirements before implementation. | Requirements and security lead | To be verified |
| ASM-005 | Service staff will update request ownership, actions and statuses consistently while processing requests. | Tracking, reporting and accountability depend on staff keeping request information current. | Requesters and management could receive outdated or misleading information even if the software functions correctly. | Define required workflow actions and later verify them through acceptance criteria and user testing. | Stakeholder and requirements lead | To be verified |
| ASM-006 | Suitable stakeholder representatives will be available to clarify needs and review the team’s interpretation of the CivicConnect process. | Stakeholder validation helps confirm that the scope and requirements address the intended problem. | Incorrect interpretations may remain undetected and lead to unsuitable requirements or late changes. | Record unresolved questions and obtain feedback through the lecturer, project representative or approved stakeholder-validation process. | Project team | To be verified |
| ASM-007 | The expected number of users, requests and stored records will remain within the capabilities of the platform and services selected later. | Expected usage affects performance, storage, cost, architecture and deployment decisions. | Higher-than-expected usage could cause poor performance, additional cost or the need to change technology. | Establish reasonable usage estimates and evaluate them when comparing technology and deployment alternatives. | Technology and deployment lead | To be verified |
| ASM-008 | Free or low-cost development and deployment services will remain available and sufficient during the project period. | The project is expected to prefer affordable services, but these services may have usage or feature limitations. | Pricing, availability or free-tier changes could require a new platform decision and cause delays. | Research current service limits before selection and record suitable alternatives. | Technology and deployment lead | To be verified |
| ASM-009 | All three team members will have access to the agreed repository, development tools and compatible working environments. | Controlled collaboration and individual contribution evidence depend on each member being able to use the project tools. | Access or compatibility problems could delay work, reduce contribution evidence or create integration difficulties. | Confirm repository access and tool compatibility for all team members before implementation begins. | GitHub and governance lead | To be verified |

## Assumption Analysis and Risk Treatment

The assumptions with the greatest current effect are ASM-004, ASM-005, ASM-006 and ASM-008. Unclear user roles could create unauthorised access, while inconsistent staff updates could prevent CivicConnect from providing reliable tracking and reporting. A lack of stakeholder validation could result in incorrect scope or requirements, and the loss or limitation of a selected low-cost service could affect the schedule and deployment plan.

These assumptions must be considered when Phase D develops the Risk Register. If an assumption is confirmed, its status and supporting evidence should be updated. If an assumption proves incorrect, the team must assess its effect on the scope, requirements, constraints, risks and related engineering decisions instead of silently changing the baseline.

# 10. Requirements Traceability Matrix

The Requirements Traceability Matrix connects each baseline requirement to its source, priority and acceptance criteria. The structure also provides space for design, testing and release traceability to be added during later milestones.

| Source and Scope ID | Requirement ID | Requirement Summary | Type | Priority | Acceptance Criteria ID | Design Reference | Test Reference | Release Reference |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ST-001 / SC-001, SC-003 | FR-001 | Submit Service Request | Functional | Must | Pending M1-06 | TBD | TBD | TBD |
| ST-001 / SC-002 | FR-002 | Categorise Service Request | Functional | Must | Pending M1-06 | TBD | TBD | TBD |
| ST-001 / SC-004 | FR-003 | View Request Status | Functional | Must | Pending M1-06 | TBD | TBD | TBD |
| ST-001 / SC-005 | FR-004 | View Request History | Functional | Should | Pending M1-06 | TBD | TBD | TBD |
| ST-001 / SC-006 | FR-005 | Receive Request Notifications | Functional | Should | Pending M1-06 | TBD | TBD | TBD |
| ST-002 / SC-007 | FR-006 | View Assigned Requests | Functional | Must | Pending M1-06 | TBD | TBD | TBD |
| ST-002 / SC-008 | FR-007 | Search, Filter and Sort Requests | Functional | Should | Pending M1-06 | TBD | TBD | TBD |
| ST-002 / SC-009 | FR-008 | View Detailed Request Information | Functional | Must | Pending M1-06 | TBD | TBD | TBD |
| ST-002 / SC-010 | FR-009 | Assign Responsibility | Functional | Must | Pending M1-06 | TBD | TBD | TBD |
| ST-002 / SC-011, SC-016 | FR-010 | Update Request Status | Functional | Must | Pending M1-06 | TBD | TBD | TBD |
| ST-002, ST-003 / SC-012, SC-016 | FR-011 | Record Actions and Comments | Functional | Must | Pending M1-06 | TBD | TBD | TBD |
| ST-002 / SC-013, SC-016 | FR-012 | Resolve and Close Requests | Functional | Must | Pending M1-06 | TBD | TBD | TBD |
| ST-003 / SC-014, SC-015 | FR-013 | View Service Activity Dashboard | Functional | Could | Pending M1-06 | TBD | TBD | TBD |
| ST-003 / SC-014 | FR-014 | Monitor Open and Overdue Requests | Functional | Must | Pending M1-06 | TBD | TBD | TBD |
| ST-003, ST-004 / SC-015 | FR-015 | Generate Reporting and Analysis Information | Functional | Must | Pending M1-06 | TBD | TBD | TBD |

This is a partial RTM based on the currently available functional requirements. Acceptance-criteria links will be completed once M1-06 is approved. Non-functional requirements will be added once M1-05 is available. Design, test and release references will be completed during later milestones.

# 11. Risk Register

## Risk Priority Matrix:

Low Priority <= 2

Medium Priority > 2 & <=5

High Priority >5

|  | Low | Medium | High |
| --- | --- | --- | --- |
| Low | Low | Low | Medium |
| Medium | Low | Medium | High |
| High | Medium | High | High |

## Risk Register:

| Risk ID | Description | Cause | Probability | Impact | Priority | Mitigation | Contingency | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-001 | Teammate unable to work, Max 3-person team constraint CON-003 | Poor Health/Unfortunate Unforeseen Complications | Medium | High | High | Cross training so other teammates can pick up slack. | Unable to add team members to project. Remaining teammates will have to work under increased load to make up for lack of teammate until situation can be rectified. Otherwise, renegotiation with stakeholders about replacement team member under severe complications. | Project Team | Open |
| R-002 | Unrealistic Scope, Scope Constraint and Time Constraint, if CON-001 is not adhered to. | Team may become too ambitious in defining the scope so as to create too much work resulting in the project not being able to be completed in the allocated time | Medium | High | High | Team must agree on scope that meets base stakeholder expectations and requirements. Such as a MVP (Minimal Viable Product) If this is noticed to be achievable during later stages improvement of scope to enhance product with nice to haves can be considered under strict change control processes. | If initial scope is found to be too much change control processes must be followed to reduce scope so that unnecessary items that are not needed for the success of the project can be eliminated. | Stakeholder and Scope Lead | Open |
| R-003 | FS-003 Built system may use technologies that are incompatible with external system making it unable to integrate | Lack of consideration of integration between systems when designing the system and choosing the technologies and architecture to be used. | Low | High | Medium | Team must take into consideration the integration into the full system and make the decisions regarding design based on constraints and requirements and ensure that technologies can work together. | Project system will have to be reworked so that it will be able to integrate however this will impact time constraint heavily as the project will fail to be completed in time resulting in failure. | Stakeholder and Scope Lead. | Open |
| R-004 | ASM-006 Suitable stakeholders may not be frequently available to clarify needs and review the team’s interpretation of the CivicConnect process. | Stakeholder unavailability | Medium | Medium | Medium | Make the interactions with stakeholders meaningful so that information gained is sufficient if it comes down to them being unavailable | Team may need to conduct its own research into the company with lack of stakeholders but may not be as effective as actual stakeholder engagement. | Project Team | Open |
| R-005 | CON-006 ASM-004 Security may be impacted and requester may be able to complete tasks they should not and access information they should not. | Lack of defined user roles and responsibilities. | Low | High | Medium | Proper stakeholder engagement to create well-defined user roles. | Research into similar platforms to identify roles and the responsibilities and access they have. | Requirements and Security Lead. | Open |
| R-006 | SC-002 ASM-002 FR-002 Service request categories may be insufficient or irrelevant resulting in could cause requests to be misclassified and make reports unreliable. | Categories are not well defined and derived from relevant stakeholders. | Low | Medium | Low | Sufficient engagement with stakeholders to derive relevant proper categories. | Research into the types of requests users usually make using old data from CivicConnect if stakeholders aren’t available. To derive proper categories. | Stakeholder and Scope Lead. | Open |
| R-007 | SC-004 ASM-003 FR-003 Request statuses and request lifecycle phases are ill-defined resulting in system creation that may not meet needs or expected workflow. | Request statuses and lifecycle phases are ill-defined. | Low | Medium | Low | Significant engagement with stakeholders to derive well defined request statuses, lifecycle and workflow. | Research and observation of CivicConnect working environment to discover and understand workflows to create a meaningful system in the absence of stakeholder help and engagement. | Requirements Lead | Open |
| R-008 | ASM-001 FS-001 Requester may not have access to a suitable device, supported browser and sufficiently reliable internet connection when using CivicConnect. Please note this is deferred scope and not a priority. | Stakeholders might lack the resources to access platform and team did not cater to this. | Low | Low | Low | When designing and implementing choose relevant tech stacks and architecture so that the app is easily available to most requesters. Possible implementation of offline system in case of some requesters not having the basic resources needed which is unlikely. | Development making the system available offline which is unlikely. | Requirements Lead | Open |
| R-009 | AI-assisted content may contain unverified or incorrect assumptions if not independently checked | Team member negligence is verifying ai generated work. | Low | Medium | Low | Governance through github makes it that work needs to have two reviewers who have to sign off on the merge so this can be detected and rejected by other teammates. | If teammate refuses to fix it other teammates will have to take over work and inform relevant stakeholders so that teammate can be dealt with. | Project Team. | Open |

# 12. Forward Engineering Considerations

| Concern ID | Why-Now | Downstream influence | Missing information | Risk-Of-Ignoring |
| --- | --- | --- | --- | --- |
| FEC-001 | FS-003 Integration with external municipal or organisational systems. Needs to be considered now as the system we make will need to work with these systems. | During M2 we will be designing the system and choosing which technologies we will be using to create the system we need to ensure that these technologies will work well when integrated with the existing systems. | The type of technologies the external system uses interfaces, permissions and compatibility information have not yet been established. | The team could end up building a system that cannot be integrated into the external system as the technologies are incompatible. |
| FEC-002 | ASM-002/SC-002 The organisation will be able to provide and approve a controlled list of service-request categories. Research or further investigation into what these categories are will need to be done. | When designing and implementing and building the system the team will need to know what controlled categories there are so they can be hardcoded for selection | The actual categories that will be available for requesters to choose are unknown for now | Categories will be undefined leading to uninformed decisions of the categories being made that could lead to requests to be misclassified and make reports unreliable. |
| FEC-003 | ASM-003/SC-004 The organisation will be able to define the allowed request statuses and valid transitions between them. Research into how requests are handled and the status phases that they go through may need to be conducted. | When designing and implementing the system there will need to be an understood process flow/lifecycle of requests and how they are resolved and what these statuses are throughout that lifecycle to make the system work meaningfully. | The statuses and flow of the request lifecycle are unknown so statuses at each phase are unknown. | Statuses of phases of the request lifecycle are unknown so the system flow will be unknown. Which will lead to unclear status rules could result in inconsistent updates, incorrect reporting and requirements that cannot be tested properly. |
| FEC-004 | FS-002 The integration of WhatsApp, SMS and external email service. This needs to be considered for scalability purposes so as to make the app more accessible. | Will be evaluated through a future scope change-request if stakeholder evidence justifies revisiting deferred scope in M3. | Whether scope can be completed efficiently enough in the current allocated time to allow for this extra feature to be implemented. | The app not having the integration with WhatsApp, SMS, and email services. |
| FEC-005 | ASM-004 Requester, staff, management and administrative responsibilities can be separated through clearly defined user roles. To understand that more information is needed to define these roles so critical design decisions can be made. | During the design and implementation phases these users’ roles will need to be defined so that we know who can access what information and perform which actions on the digital platform. It is very important for role-based access control and security purposes. | User roles and responsibilities such as what actions they can perform and what they have access to are not defined yet. | The creation of a vulnerable system that lacks security. Ill-defined roles can lead to the wrong stakeholders having access to the wrong things. Or stakeholders not being able to complete certain tasks. |
| FEC-006 | ASM-007 The expected number of users, requests and stored records will remain within the capabilities of the platform and services selected later. This needs to be considered now for scalability purposes as it may influence the selection of the technologies and architecture used. | During the Design and Implementation phase the software/technologies and architecture selected need to take into consideration whether they can handle the number of users, requests and stored records. | How scalable the digital platform will need to be. As there is no information giving insight into the number of users, requests and stored requests there will be and how the system will need to perform under these loads. | The creation of digital platform that cannot scale and handle the load of users, requests and records while maintaining suitable performance. |
| FEC-007 | ASM-008/CON-004 Free or low-cost development and deployment services will remain available and sufficient during the project period. This needs to be considered as the problem may arise that suitable development and deployment software may be unavailable. | Suitable development and deployment software will need to be chosen that fall within this CON-004 constraint. However, this is for future consideration as CON-007 states these decisions are to be deferred to M2 and M3 respectively. | The criteria and research needed to make a data driven decision on the most suitable development and deployment software that meet the free or low-cost and sufficient availability throughout the project criteria. | That the development and deployment will incur cost and the CON-004 will not be met result in partial project failure. |

# 13. Engineering Decision Log

| Decision ID | Context | Constraints | Alternatives | Decision | Rationale | Trade-Offs | Risks | Evidence | Later Consequence |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DEC-001 | FS-001 FS-002 FS-003 Digital platform needs to be accessible to requesters and stakeholders | CON-001 CON-002 CON-004 CON-005 CON-007 | Mobile native app in scope to be developed. WhatsApp, SMS and email service integration into the system. | Deferment of decision to include these features they are labelled as deferred scope. | The constraint of time with regard to size of the scope, resources being under low to no cost, while also choosing a suitable technology platforms to create a quality product. Promotes the decision that these are nice to haves and should be deferred for now. | Project will lack accessibility through various platforms such as mobile. And will have no integration with WhatsApp, SMS and email services. | Risks associated with trying to implement them involve inability to complete project within constraint. | The current scope is sufficient for now and these have been placed under deferred scope as if implemented they may not meet the mentioned constraints. | No major identifiable consequence as current scope meets business need. Also, the ability to implement these later might be lost as they were not considered properly leading to incompatibility with the system. Stakeholders would have possibly enjoyed these add-ons. |
| DEC-002 | Tech stack and architecture decisions for design and implementation | CON-004 CON-007 | No alternatives as due to constraints the decision has to be deferred to M2 | Deferment of decision to M2 | After more research has been done during the process of M2 sufficient information will be available to make a suitable decision. | Loss of time CON-002 as we wait for M2 brief | No major risks possibility of procrastinating the start of M2 could affect the decision and overall project, that can be managed. | CON-007 states that decision should be deferred until sufficient information is available, such as when M2 starts. | No major later consequence other than the possibility of a late decision impacting the time constraint. |
| DEC-003 | FS-004 AI request categorisation and prioritisation | CON-001 CON-002 CON-004 CON-005 CON-007 | Include in scope rather than deferred scope. | Label as Deferred scope, decision to implement is left for the future. | Implementation of feature may impact time constraint and scope as working on this may take away from the actual functionality involving business needs. | Project will be done in time but wont have this feature. | No major risks as not including this feature does not impact what the business requires of the digital platform. | Business need, Problem statement. Requirements and current scope. As well as time constraint. | No major later consequence, besides possibly the decision to defer implementing this feature could lead to the inability to include this feature due to compatibility with the system. |
| DEC-004 | Practicing using Github and branch protection and PR during milestone 1 documentation | CON-008 Academic and project governance | Creating milestone 1 as its own document and not using Github features to construct govern and verify documents | Using Github throughout milestone 1 instead of just when coding starts | Constraint in project that documents must be governed and managed through repo | New gained experience that will benefit the team later in the project as team has practiced and now understand how to use all these github functionalities. | No major risk. Helped team learn github. | CON-008 States that documentation must be managed through Github repository. | No major later consequence as learning to use github is needed as github version control and tracking as well as accountability is a requirement. |

# 14. Team Working Agreement

The work was divided into phases. One person completed Phase A, one person completed Phase B, Phase C was shared, one person completed Phase D, and Phase E is being completed by the whole team through reviewing and confirming the documents together.

| Phase | Work allocation |
| --- | --- |
| Phase A | One team member |
| Phase B | One team member |
| Phase C | One team member completed the requirements and acceptance criteria, and another team member completed the RTM and prioritisation. |
| Phase D | One team member |
| Phase E | All team members review and confirm the documents together. |

The detailed Team Working Agreement is maintained as part of the team workflow.

# 15. GitHub Governance

Project artefacts and changes must be controlled through the team repository using the required issues, branches, meaningful commits, pull requests and reviews.

| Governance item | Project evidence |
| --- | --- |
| Repository link | ________________ |
| Project board link | ________________ |
| Branching approach | ________________ |
| Pull request and review process | ________________ |
| Protected branch evidence | ________________ |

# 16. AI Usage

| Date | Student | Tool | Engineering Task | AI Contribution | Verification | Decision | Issues Found |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 09/09/2026 | Liam Axel Ince | Claude | Tighten and review language and grammar in registers M1-11 to M1-13 | Suggested sentence reworks, identified redundancy. | Checked that the reworks matched my original intention of what I wanted to say and picked the things I thought relevant to rephrase using the example of better language and more summarized. | Chose certain revisions I agreed with that matched my intention and criteria and reworked into by myself into the register. | AI didn’t understand the relation between the The ASM-001 and the FS-001 that I wanted to mention in R-008 |
| 09/09/2026 | Tetelo Phahladira | Chatgpt | Functional and Non-functional requirements Acceptance criteria | AI assistance was used to review and align the existing NFR business-need column and to check the relationship between requirements and acceptance criteria against the project brief. | The resulting content was reviewed against the existing working requirements and the project brief before inclusion. | The format was adopted. It clearly structured and clearly depicts how we intended to show the requirements addressed to the needs, as well as depicting how which specifically. | Non |
| 09/09/2026 | Tetelo Phahladira | Chatgpt | GitHub issues | Ai was used to make the issue- tasks based of the project briefs. It also assisted us to make git bulk scripts to have the issues created all at once instead of one-by-one via the the GitHub Ui. | We continually checked the Milestone 1 document output and what the PED was specified to contain. | After validating, we ran the scripts and output was adopted. | The AI tends to deviate from scope. Hence validation against what is said in the briefs was pivotal |
| 9/09/2026 | Ofentse Vilakazi | ChatGPT | Phase B documentation and review | AI assisted with improving the wording, formatting tables and identifying areas that needed clearer explanations or supporting evidence. | I reviewed every Phase B section against the Master Project Brief, Milestone 1 requirements, GitHub issue tasks and acceptance criteria. | I used suggestions that improved clarity and structure. | Missing citations and evidence were identified. The system boundary, major scope dependencies, constraint categories and assumption impacts also needed clearer explanations. |
| 09/09/2026 | Ofentse Vilakazi | ChatGPT | GitHub branch, commit, pull-request and project-board workflow | AI provided step-by-step guidance for creating and switching branches, committing and pushing documents, updating pull requests and changing issue statuses. | I checked the branch name and git status output before following each command. I also confirmed the results on GitHub after pushing or updating a pull request. | I followed the commands only after confirming that they matched the correct branch and file. GitHub remained the source of truth for the final branch, commit and review status. | Branch switching was blocked by uncommitted changes, one PR was still a draft, and the repository project initially appeared unlinked from the Issues project view. |
| 09/09/2026 | Ofentse Vilakazi | ChatGPT | M1-07 Prioritisation and M1-08 Requirements Traceability Matrix | AI assisted with identifying possible links between Phase B sources, requirements and acceptance criteria. | I checked the requirement ID against the final requirements document and compared the RTM links with the Phase B stakeholder, scope, constraint and assumption tables. | I used the priorities and links that were consistent with the project baseline and corrected or clarified them where necessary. Design, test and release references were left as controlled placeholders for later milestones. | The unique reference number was initially missing from the functional requirements, notification wording was unclear, and design, test and release artefacts do not exist yet. These were clarified or recorded for later traceability. |

# 18. Baseline Sign-Off

| Project | CivicConnect |
| --- | --- |
| Baseline Type |  |
| Version |  |
| Date |  |
| Scope reviewed | YES / NO |
| Requirements/traceability checked | YES / NO |
| Risk review completed | YES / NO |
| Repository/governance controls checked | YES / NO |
| Outcome | ACCEPTED / CONDITIONALLY ACCEPTED / REVISION REQUIRED |

## Team Signatures

| Name | Student Number | Signature | Date |
| --- | --- | --- | --- |

# 19. References

Belgium Campus ITversity. (2026a). CivicConnect Master Project Brief: Community Service Request Management Platform. Pretoria: Belgium Campus ITversity.

Belgium Campus ITversity. (2026b). CivicConnect Project Milestone 1: Engineering Foundation and Requirements Baseline. Belgium Campus ITversity.

https://github.com/RyanTPH/CivicConnect